|  |  |  |  |
| --- | --- | --- | --- |
| **Task** | **Estimated Time** | **Spent Time** | **Comment** |
| Preparations (Enviropment setup. Laravel installation. etc.) | 30 min | 30 min | - |
| Custom command for token creation + test | 45 min | 45 min | - |
| Create && Store of CRUD + tests | 2 hours | 2 hour | - |
| List, Read, Delete of CRUD + tests | 2 hours | 2.5 hours | Spent more time for searching library for to show JSON than expected. |
| UpdateForm&&Update of CRUD | 1.5 hours | 2.5 hours | Variant with eval() - considered as bad decision. Native laravel method && mysql method – required more time for testing than expected. |
| This repot && ReadMe | 30 min | 1 hour | I am slightly out of shape |